## Slide 1
THE FRAMEWORK
1. Pipeline
2. Initiation
3. Feasibility
4. Design
5. Decision to invest
6. Delivery
7. Handover
8. Embed
Benefits
G1
G2
G3
G4
G5
Investment Proposal Form
Business Case
(Design and Procurement)
Business Case
(Delivery)
Change Request
Benefits Tracker
Prepare
Engage
Change
Embed
No investment required
<£3m
>£3m
Executive Summary Page (<1 page)
Using Business Case <£3m
Business Case
<£3m template or
>£3m template
Business Case
<£3m template or
>£3m template
Decision
to start
Decision
to deliver
Readiness
Checkpoint
Benefits
Sign Off
PROJECT
LIFECYCLE
CHANGE
FRAMEWORK
BUSINESS CASE DEVELOPMENT
Modular approach to building and reviewing a business case
BUSINESS CASE DOCUMENT
Starting with the basic and building depending on stage and budget. Proposal to be a single document and no application form. Captured online if possible
FINANCIAL LIMITS
Decision points as to when each document must be completed
Exec summary table
Full Benefits Table
BENEFITS DOCUMENTATION
Decision points as to when each document must be completed
G4
Executive Summary Page (<2 page)
Using Business Case <£3m
>5%
Local if in budget and <£500k
Investment Committee if not in budget or >£500k
Local if in budget and <£500k
Investment Committee if not in budget or >£500k
FIRST PRESENTED TO
TBC
Optional
STAGE
GATES
Local
Readiness
Checkpoint
BENEFITS DESIGN
26TH OCTOBER 2021: INTERNAL
SLIDE 1